PRISM

Feature Roadmap · July 2026

# 1. Positioning

PRISM is the agent-native terminal: it supervises the CLI agents people already trust (Claude Code, Codex, anything in a shell) instead of bundling its own. The moat is the agent layer (glow, states, artifacts, mission control, socket API) wrapped in a designed glass interface. Every roadmap item below either deepens that moat or removes a reason to churn back to Ghostty, iTerm2, or cmux.

# 2. Competitive landscape

What each competitor does best, and the honest takeaway for PRISM.

| Product | Signature strengths | Takeaway for PRISM |
| --- | --- | --- |
| cmux | Ghostty engine; notification rings when agents need attention; subagents become panes; socket API + CLI; embedded programmable browser; restore incl. scrollback; SSH + remote tmux attach | Closest rival, validates the thesis. We match restore + socket API. Steal: needs-you notifications, browser pane (later), SSH workspaces. |
| iTerm2 | Triggers (regex to action); semantic history (Cmd-click any path to open in editor); tmux -CC native integration; instant replay; Python API | Decades of QoL to mine. Semantic history and triggers are the two highest-value imports for agent supervision. |
| Warp | Blocks; command palette workflows/snippets; bundled multi-agent platform (Oz); input editor | Do not chase the platform. Snippets and polished palette flows are cheap wins. |
| Wave Terminal | Blocks/widgets workspace; inline previews (CSV, PDF, images, markdown); remote file editing incl. S3; cross-platform | Inline preview of artifacts (markdown/images) is a natural, scoped fit for our rail. Skip the dashboard ambition. |
| Ghostty | Fastest native engine; hundreds of themes; deep standards work; quick terminal | Terminal credibility ceiling. Theme import closes the variety gap cheaply; we will not win benchmarks and should not try. |
| tmux | Detach/attach persistence; scripting; remote sessions | Complement, not competitor. Long-term: iTerm-style -CC control mode makes tmux windows native PRISM panes. |

# 3. Easy wins (0 to 30 days)

High impact relative to effort; most build on machinery PRISM already has.

| Feature | Inspired by | Why it fits PRISM | Effort |
| --- | --- | --- | --- |
| Needs-you notifications + dock badge | cmux notification rings | We already compute agent-waiting state; notify when an agent stops working while unfocused, badge the dock with waiting count. The single most-felt daily feature. | S |
| Semantic history (Cmd-click paths) | iTerm2 | Agents constantly print file paths. Cmd-click opens in the editor of choice; we already track cwd per pane via OSC 7. | M |
| Artifacts: Quick Look + diff | PRISM-unique | Space to Quick Look an artifact; click for git diff of that file. Completes the "what did it change" story. | S |
| Pane zoom (temporary maximize) | iTerm2 / tmux | Cmd+Shift+Enter toggles a pane full-tab; essential once splits are daily-driven. | S |
| Drag-to-resize splits | every terminal | Current splits are fixed 50/50; a divider drag is expected behavior. | M |
| Command history in palette | Warp | OSC 133 already marks every command; surface them searchable in Cmd+P with re-run. | S |
| Theme import (.itermcolors / Ghostty) | Ghostty catalog | Parse standard theme files into our card picker; instant hundreds-of-themes story. | M |
| Broadcast input to all panes | iTerm2 | Type once, run everywhere; useful for multi-repo agent fleets. | S |

# 4. Medium bets (30 to 90 days)

- Agent trigger packs: iTerm-style regex triggers, but shipped as curated packs per agent CLI (Claude Code, Codex): detect "waiting for approval", surface a native prompt chip, notify. Generalizes the glow scanner into a rules engine.

- Session replay export: Record pane output (we already serialize scrollback) into asciinema format: "replay what the agent did" as a shareable artifact.

- Inline artifact previews: Wave-lite: markdown and images render in a preview popover from the artifacts rail. Scoped to the rail, not a widget platform.

- Custom keybindings + config file: A prism.toml for keys, fonts, and settings sync; table-stakes for power users and the path to community themes.

- Snippets and workflows: Saved parameterized commands in the palette (Warp-style), shareable as JSON.

- SSH profiles: First-class remote sessions with OSC 7 remote cwd awareness and per-host colors; pairs with the socket API for remote agent fleets.

- Homebrew distribution: brew install --cask prism, plus prism CLI on PATH outside the app.

# 5. Big bets (90+ days)

- tmux control mode (-CC): iTerm2-grade integration where tmux windows become native PRISM tabs/panes: kills the last "but tmux" objection and unlocks persistent remote agents with native UI.

- Embedded browser pane: cmux parity: a browser as a pane, drivable over the socket API so agents can verify their own web work end to end.

- Trigger marketplace / agent adapters: Community-contributed detection packs as the agent CLI ecosystem grows (Gemini CLI, Aider, Goose, OpenCode).

# 6. Platform expansion goals

## 6.1 macOS Intel: target v0.2, end of July 2026

Goal: one universal DMG that runs natively on Apple silicon and Intel.

- Add the x86_64-apple-darwin Rust target and switch release builds to tauri build --target universal-apple-darwin.

- Verify the two native deps (portable-pty, notify) build for x86_64; both are pure-Rust friendly.

- Acceptance: app launches and passes the manual test list (vim, tmux, claude, splits, restore, socket API) on an Intel Mac or Rosetta-free CI runner.

- Update landing page requirements line from "Apple silicon" to "Universal".

## 6.2 Linux: target v0.3 beta, end of September 2026

Goal: a usable beta (AppImage + .deb) with the agent layer fully intact; glass degrades gracefully.

| Subsystem | macOS today | Linux plan |
| --- | --- | --- |
| Window glass | NSVisualEffectMaterial vibrancy | Transparent window + CSS tint; optional compositor blur (KDE/Hyprland); solid fallback elsewhere |
| Process detection | ps -Ao polling | Same ps interface works; fallback /proc scan |
| Session cwd | lsof -a -d cwd | readlink /proc/PID/cwd (faster than macOS path) |
| Notifications | osascript | notify-send (libnotify) |
| Reveal / open | open -R, open | xdg-open; reveal via file manager DBus where available |
| Webview | WKWebView | WebKitGTK: verify WebGL renderer, else DOM renderer fallback (already automatic) |
| Global hotkey | tauri-plugin-global-shortcut | Same plugin; X11 fine, Wayland needs portal caveat in docs |
| Packaging | DMG | AppImage + .deb via tauri bundler |

Phasing: (1) CI cross-build compiles by mid-August; (2) subsystem matrix green on Ubuntu 24.04 + Fedora by early September; (3) public beta end of September with known-issues list (Wayland hotkey, compositor-dependent blur).

# 7. Success metrics

- PRISM remains the builder’s daily driver (zero fallbacks to iTerm/Ghostty per week).

- Repo public with first release; 500 GitHub stars within 60 days of launch post.

- Docs cover 100% of shipped features; every feature discoverable in-app via the palette.

- Crash-free session rate above 99.5% measured by absence of session-restore corruption reports.